Personal Health Record Aggregator syncing data across multiple hospitals/clinics

A CAPSTONE PROJECT REPORT

Submitted in the partial fulfilment for the Course of

CSA1012	Software Engineering

to the award of the degree of

BACHELOR OF ENGINEERING

IN

# ARTIFICIAL INTELLIGENCE AND MACHINE LEARNING

Submitted by

U. Somesh Kumar (192425019)

Under the Supervision of

Dr. K. Anita Davamani

# SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences

Chennai-602105

July-2026

INDEX

| S.No | Particulars | Page No. |
| --- | --- | --- |
| 1 | Project Vision and Stakeholders | 3 |
| 2 | Create Epics and User Stories | 5 |
| 3 | Define Acceptance Criteria | 8 |
| 4 | Prioritize the Product Backlog | 10 |
| 5 | Plan the Sprint Backlog | 12 |
| 6 | Estimate Effort Using Story Points | 15 |
| 7 | Present the Sprint Goal and Expected Deliverables | 17 |
| 8 | Overall Conclusion | 18 |
| 9 | References | 18 |

1. Project Vision and Stakeholders

1.1 Project Vision

Vision Statement

The vision of the Personal Health Record Aggregator Syncing Data Across Multiple Hospitals/Clinics is to develop a secure, patient-centered healthcare platform that consolidates medical records from hospitals, clinics, laboratories, and pharmacies into a single digital health record system.

The platform aims to eliminate fragmented healthcare information by providing patients and authorized healthcare providers with a unified view of medical history, prescriptions, laboratory reports, diagnostic results, and treatment records. Through interoperability standards such as HL7 FHIR, the system enables seamless exchange of healthcare information across different providers.

The proposed solution empowers patients with ownership and control of their health information while improving healthcare delivery, reducing duplicate tests, minimizing medication conflicts, and supporting better clinical decision-making.

1.2 Project Objectives

The objectives of the proposed system are:

• Aggregate patient health records from multiple healthcare providers.

• Implement HL7 FHIR interoperability standards.

• Provide a centralized patient health dashboard.

• Enable secure authentication and authorization.

• Allow patients to manage data-sharing permissions.

• Support emergency access to critical healthcare information.

• Deliver medication and appointment reminders.

• Ensure compliance with healthcare privacy regulations.

• Improve continuity of care across providers.

• Reduce duplicate testing and healthcare costs.

1.3 Stakeholder Identification

The following stakeholders are involved in the development and successful implementation of the proposed system.

| Stakeholder | Role | Responsibilities |
| --- | --- | --- |
| Patient | Primary User | Accesses, manages, and shares health records |
| Doctor | Healthcare Provider | Reviews patient medical history and treatment information |
| Hospital | Data Provider | Supplies patient records and healthcare information. |
| Diagnostic Laboratory | Data Provider | Uploads test reports and diagnostic results |
| Pharmacy | Data Provider | Provides prescription and medication information |
| Administrator | System Manager | Maintains System operations and security |

1.4 Stakeholder Relationship Diagram

Insert SmartArt

MS Word → Insert → SmartArt → Relationship → Basic Radial

Figure 1.1 Stakeholder Relationship Diagram

1.5 Summary

The proposed Personal Health Record Aggregator provides a unified healthcare platform that enables secure aggregation and sharing of patient records from multiple healthcare providers. By improving interoperability and patient control over medical information, the system supports better healthcare outcomes and enhanced patient safety.

2. Create Epics and User Stories

2.1 Introduction

In Agile Software Engineering, an Epic represents a major functionality of the system, while User Stories describe individual requirements from the user's perspective.

For the proposed Personal Health Record Aggregator, the system is divided into six major Epics, each containing multiple User Stories focused on improving healthcare data accessibility, security, and interoperability.

2.2 Epic Identification

| Epic ID | Epic Name | Description |
| --- | --- | --- |
| EP-01 | User Registration & Authentication | Allows secure account creation and login |
| EP-02 | Health Record Aggregation | Collects records from multiple providers |
| EP-03 | Unified Health Dashboard | Displays consolidated healthcare information |
| EP-04 | Consent & Access Management | Manages permissions and data sharing |
| EP-05 | Emergency Access | Provides critical health information during emergencies. |
| EP-06 | Notifications & Reminders | Sends medication and appointment reminders |

2.3 User Stories

Epic EP-01: User Registration & Authentication

| User Story ID | User Story |
| --- | --- |
| US-01 | As a patient, I want to register an account so that I can securely access my health records. |
| US-02 | As a patient, I want to log in securely so that my medical information remains protected. |
| US-03 | As a patient, I want to update my profile so that my health information remains accurate. |

Epic EP-02:  Health Record Aggregation

| User Story ID | User Story |
| --- | --- |
| US-04 | As a patient, I want to connect multiple hospitals so that all records are available in one place. |
| US-05 | As a patient, I want to import laboratory reports so that my medical history remains complete. |

Epic EP-03: Unified Health Dashboard

| User Story ID | User Story |
| --- | --- |
| US-06 | As a patient, I want a dashboard displaying my medical history so that I can monitor my health. |
| US-07 | As a patient, I want to search health records so that I can quickly find information. |
| US-08 | As a patient, I want to download reports so that I can share them when needed. |

Epic EP-04: Consent & Access Management

| User Story ID | User Story |
| --- | --- |
| US-09 | As a patient, I want to grant doctors access so that they can review my records. |
| US-10 | As a patient, I want to revoke permissions so that I maintain data ownership. |
| US-11 | As a doctor, I want to request access to patient records so that I can provide treatment. |

Epic EP-05:  Emergency Access

| User Story ID | User Story |
| --- | --- |
| US-12 | As an emergency responder, I want access to critical patient information so that I can provide immediate treatment. |
| US-13 | As a patient, I want emergency access controls so that only authorized personnel can view my data. |

Epic EP-06: Notifications & Reminders

| User Story ID | User Story |
| --- | --- |
| US-14 | As a patient, I want medication reminders so that I do not miss doses. |
| US-15 | As a patient, I want appointment reminders so that I attend consultations on time. |

2.4 Epic and User Story Relationship

Insert SmartArt in MS Word

Insert → SmartArt → Hierarchy → Organization Chart

2.5 Summary

The identified Epics and User Stories clearly represent the functional requirements of the Personal Health Record Aggregator. Each User Story focuses on delivering value to patients, healthcare providers, and other stakeholders while supporting Agile software development practices.

3. Define Acceptance Criteria

3.1 Introduction

Acceptance Criteria are the conditions that must be satisfied before a User Story is considered complete. They help developers, testers, and stakeholders understand the expected functionality of the system and verify whether the developed feature meets user requirements.

In Agile Software Engineering, Acceptance Criteria are commonly written using the Given–When–Then format, making requirements clear, measurable, and testable. For the Personal Health Record Aggregator, acceptance criteria ensure that healthcare information is securely managed and shared while maintaining compliance with healthcare regulations.

3.2 Acceptance Criteria

| User Story ID | Acceptance Criteria (Given – When – Then) |
| --- | --- |
| US-01 | Given a new patient is on the registration page, when valid personal details are entered and submitted, then a patient account should be created successfully. |
| US-02 | Given a registered patient, when valid login credentials are entered, then access to the health dashboard should be granted. |
| US-04 | Given a logged-in patient, when a hospital account is linked successfully, then healthcare records should be synchronized automatically. |

3.3 Acceptance Criteria Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Basic Chevron Process

3.4 Benefits of Acceptance Criteria

Clearly defines expected system behavior.

• Reduces misunderstandings between stakeholders and developers.

• Ensures software functionality meets healthcare requirements.

• Simplifies software testing and validation.

• Improves software quality and reliability.

• Supports secure handling of healthcare information.

• Helps achieve compliance with healthcare standards.

• Enables successful sprint reviews and product acceptance.

3.5 Summary

The Acceptance Criteria defined for the selected User Stories ensure that every feature of the Personal Health Record Aggregator is measurable, testable, and aligned with stakeholder expectations. Using the Given–When–Then format improves communication among team members and ensures that healthcare functionalities are implemented accurately and securely.

4. Prioritize the Product Backlog

4.1 Introduction

The Product Backlog is a prioritized list of all project requirements needed for system development. In Agile methodology, backlog items are prioritized based on business value, customer needs, technical dependencies, and overall project goals.

For the Personal Health Record Aggregator, critical healthcare functionalities such as patient registration, secure authentication, health record aggregation, and dashboard access receive the highest priority because they are essential for delivering a functional healthcare platform.

4.2 Product Backlog

| Backlog ID | Feature / User Story | Priority | Business Value |
| --- | --- | --- | --- |
| PB-01 | Patient Registration | High | High |
| PB-02 | Secure Login | High | High |
| PB-03 | Hospital Integration | High | High |
| PB-04 | Laboratory Report Integration | High | High |
| PB-05 | Health Record Aggregation | High | High |
| PB-06 | Unified Health Dashboard | High | High |
| PB-07 | Profile Management | Medium | Medium |
| PB-08 | Consent Management | Medium | Medium |
| PB-09 | Doctor Access Request | Medium | Medium |
| PB-10 | Emergency Access | Medium | Medium |
| PB-11 | Medication Reminder | Low | Low |
| PB-12 | Appointment Reminder | Low | Low |

4.3 Priority Classification

| Priority Level | Description |
| --- | --- |
| High | Core features required for the first software release. |
| Medium | Features that improve system usability, security, and healthcare services. |
| Low | Additional enhancements that can be implemented in future sprints. |

4.4 Product Backlog Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Basic Process

Requirements Collection

↓

Product Backlog Creation

↓

Priority Analysis

↓

High → Medium → Low

↓

Sprint Planning

Figure 4.1: Product Backlog Prioritization Process

4.5 Summary

The Product Backlog organizes all project requirements according to business value and healthcare priorities. Essential features such as patient registration, authentication, health record aggregation, and dashboard access are prioritized first to ensure delivery of a functional and secure healthcare platform. This approach enables incremental development while supporting continuous improvements in future sprints.

5. Plan the Sprint Backlog

5.1 Introduction

A Sprint Backlog is a collection of selected Product Backlog items that the development team commits to completing during a sprint. It contains user stories, development tasks, assigned team members, and expected outcomes.

The Sprint Backlog helps the Agile team focus on high-priority features that deliver maximum business value within a limited time period. For the Personal Health Record Aggregator project, Sprint 1 focuses on developing the core functionalities required to build a working healthcare record management platform.

The first sprint aims to establish the foundation of the system by implementing patient registration, secure login, healthcare provider integration, and a unified health dashboard.

5.2 Sprint Details

| Sprint Name | Sprint 1 |
| --- | --- |
| Sprint Duration | 2 Weeks |
| Sprint Goal | Develop the core modules of the Personal Health Record Aggregator |
| Team Size | 5 Members |

5.3 Sprint Backlog

| Task ID | Task | Assigned To | Status |
| --- | --- | --- | --- |
| T1 | Design Patient Registration Page | Frontend Developer | To Do |
| T2 | Develop Login Module | Backend Developer | To Do |
| T3 | Implement Authentication & security | Backend Developer | To Do |
| T4 | Integrate Hospital Data APIs | Full Stack Developer | To Do |
| T5 | Develop Health Dashboard | Frontend Developer | To Do |
| T6 | Implement Record Synchronization | Full Stack Developer | To Do |

5.4 Sprint Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Continuous Block Process

Product Backlog

↓

Sprint Planning

↓

Sprint Backlog

↓

Development

↓

Testing

↓

Sprint Review

Figure 5.1: Sprint Backlog Workflow

5.5 Sprint Task Board (Kanban Board)

| To Do | In Progress | Testing | Done |
| --- | --- | --- | --- |
| Registration Page | Hospital API Integration | Dashboard Testing | - |
| Login Page | Record Synchronization | Security Testing | - |
| Dashboard Design | - | - | - |

5.6 Expected Sprint Outcome

At the end of Sprint 1, the development team is expected to deliver:

• Patient Registration functionality.

• Secure Login and Authentication module.

• Hospital and Clinic Integration.

• Basic Health Record Synchronization.

• Unified Health Dashboard.

• Initial Database Setup.

• Security Validation and Testing.

• First Working Prototype (MVP).

These deliverables will form the first working version of the Personal Health Record Aggregator system and provide a foundation for future enhancements such as consent management, emergency access, and healthcare notifications.

5.7 Summary

The Sprint Backlog defines the development activities planned for Sprint 1 and assigns responsibilities to team members. Effective sprint planning ensures that critical healthcare functionalities are developed first, enabling the delivery of a functional healthcare platform within the scheduled sprint duration. This approach improves collaboration, tracks progress efficiently, and supports Agile software development practices.

6. Estimate Effort Using Story Points

6.1 Introduction

Story Points are used in Agile Software Development to estimate the effort required to complete a User Story. Instead of measuring work in hours, Story Points evaluate the complexity, risk, uncertainty, and amount of work involved in implementing a feature.

The Fibonacci sequence (1, 2, 3, 5, 8, 13) is commonly used for Story Point estimation because it reflects increasing uncertainty as task complexity grows.

For the Personal Health Record Aggregator project, Story Point estimation helps the development team plan sprint workloads and predict project completion timelines effectively.

6.2 Story Point Estimation

| User Story ID | User Story | Story Points |
| --- | --- | --- |
| US-01 | Patient Registration | 3 |
| US-02 | Secure Login | 5 |
| US-03 | Profile Management | 3 |
| US-04 | Hospital Integration | 8 |
| US-05 | Laboratory Report Integration | 5 |
| US-06 | Record Synchronization | 8 |
| US-07 | Health Dashboard | 8 |
| US-08 | Search Medical Records | 5 |
| US-09 | Download Reports | 3 |
| US-10 | Grant Doctor Access | 5 |
| US-11 | Revoke Access Permissions | 3 |
| US-12 | Doctor Access Request | 8 |
| US-13 | Emergency Access | 3 |
| US-14 | Emergency Permission Settings | 5 |
| US-15 | Medication Reminder | 3 |

6.3 Story Point Scale

| Story Points | Effort Level |
| --- | --- |
| 1–2 | Very Low |
| 3 | Low |
| 5 | Medium |
| 8 | High |
| 13 | Very High |

Insert SmartArt

MS Word → Insert → SmartArt → Pyramid → Basic Pyramid

Figure 6.1: Story Point Estimation Scale

6.4 Summary

Story Point Estimation helps the Agile team understand the effort required for each User Story and supports effective sprint planning. High-complexity tasks such as GitHub Integration, Project Recommendation, Contribution Tracking, and Dashboard development are assigned higher Story Points because they require more implementation effort and testing.

7. Present the Sprint Goal and Expected Deliverables

7.1 Sprint Goal

The primary goal of Sprint 1 is to develop a functional prototype of the Personal Health Record Aggregator Syncing Data Across Multiple Hospitals/Clinics by implementing the essential features required for secure healthcare data management and interoperability.

The sprint focuses on developing a secure patient registration and authentication system, integrating healthcare provider records, synchronizing medical data, and providing a unified dashboard that enables patients to access their healthcare information from multiple sources through a single platform.

The successful completion of Sprint 1 will establish the technical foundation necessary for future features such as consent management, emergency access, appointment reminders, and advanced healthcare analytics.

7.2 Expected Deliverables

| Deliverable | Description |
| --- | --- |
| Patient Registration Module | Enables patients to create and manage accounts securely |
| Secure Login System | Provides authentication and authorization mechanisms |
| Healthcare Provider Integration | Connects hospitals and clinics to retrieve patient records |
| Health Record Synchronization | Aggregates records from multiple healthcare providers |
| Unified Health Dashboard | Displays consolidated healthcare information |

7.3 Sprint Deliverables Workflow

Insert SmartArt

MS Word → Insert → SmartArt → Process → Basic Chevron Process

Sprint Planning

↓

Development

↓

Testing

↓

Review

↓

Working Software

Figure 7.1: Sprint Goal and Deliverables Workflow

7.4 Summary

The successful completion of Sprint 1 delivers a functional prototype of the Personal Health Record Aggregator Syncing Data Across Multiple Hospitals/Clinics with essential healthcare management features. The developed modules, including patient registration, secure authentication, healthcare provider integration, health record synchronization, and the unified patient dashboard, provide a strong foundation for the system. These deliverables enable patients to access and manage their healthcare information efficiently while ensuring data security and interoperability. The sprint outcomes support the project's long-term goal of creating a patient-centered healthcare platform that improves continuity of care and healthcare service delivery.

Overall Conclusion

The Personal Health Record Aggregator Syncing Data Across Multiple Hospitals/Clinics is designed to address the challenges associated with fragmented healthcare information stored across multiple hospitals, clinics, laboratories, and pharmacies. The proposed system provides a centralized and secure platform that enables patients to access, manage, and share their medical records through a single interface.

By applying Agile Software Engineering practices such as Project Vision Definition, Stakeholder Analysis, Epic Identification, User Story Development, Acceptance Criteria Specification, Product Backlog Prioritization, Sprint Planning, and Story Point Estimation, the project requirements are effectively organized and managed. The Agile approach ensures continuous delivery of valuable features while maintaining flexibility to accommodate future enhancements.

The system improves healthcare interoperability by integrating records from multiple providers, enhances patient safety through comprehensive medical histories, reduces duplicate testing and medication conflicts, and empowers patients with greater control over their health information. Features such as consent management, emergency access, and healthcare notifications further strengthen the effectiveness of the platform.

Overall, the proposed Personal Health Record Aggregator contributes to improved healthcare accessibility, better clinical decision-making, enhanced patient engagement, and efficient healthcare service delivery while adhering to modern healthcare interoperability and security standards.

References

- Roger S. Pressman & Bruce R. Maxim, Software Engineering: A Practitioner's Approach, 9th Edition, McGraw-Hill Education, 2020.

- Kenneth S. Rubin, Essential Scrum: A Practical Guide to the Most Popular Agile Process, Addison-Wesley Professional, 2012.

- HL7 International, FHIR (Fast Healthcare Interoperability Resources) Standard, Available at: https://www.hl7.org/fhir/ (Accessed: July 2026).

- World Health Organization (WHO), Global Strategy on Digital Health and Electronic Health Records, Available at: https://www.who.int (Accessed: July 2026).

- U.S. Department of Health & Human Services, HIPAA Privacy and Security Rules, Available at: https://www.hhs.gov/hipaa/ (Accessed: July 2026).

- Agile Alliance, Agile 101 – Agile Principles and Practices, Available at: https://agilealliance.org/agile101/ (Accessed: July 2026).

- Sommerville, Ian, Software Engineering, 10th Edition, Pearson Education, 2016.

- Schwaber, Ken & Sutherland, Jeff, The Scrum Guide, Scrum.org, 2020.